CODERELAY

Implementation Plan

Phased build sequence from empty repo to reviewable v1

Document Type:  Implementation Plan

Author:  Diva Pandey

Version:  1.0

Build Mode:  Solo, phased, milestone-gated

# 1. Build Philosophy

Phases are ordered so that every phase ends with something runnable and demoable, not a pile of disconnected scaffolding. Realtime and execution — the two hardest, most portfolio-differentiating pieces — are pulled forward rather than left until the end, so there's maximum time to debug the parts most likely to have surprises.

SEQUENCING RULE Nothing in a later phase should require re-architecting an earlier phase. If a phase's tasks would force a schema or auth change upstream, that dependency is resolved before the phase starts, not discovered mid-build.

# 2. Phase 0 — Project Setup

Goal: an empty but fully wired skeleton — auth, database, and deployment pipeline all working before any feature code is written.

- Initialize Next.js 14 (App Router, TypeScript) repo; set up Tailwind CSS and shadcn/ui.

- Create the Supabase project; wire Prisma with DATABASE_URL (pooled) and DIRECT_URL (direct) per Supabase's Prisma guidance.

- Write the initial Prisma schema (see Backend Schema doc) and run the first migration.

- Set up NextAuth.js with the Credentials provider; implement register/login; confirm role (interviewer/candidate) is stored and readable from the session JWT.

- Add role-aware middleware protecting /dashboard/* and /session/* at the route level.

- Connect the repo to Vercel; confirm a barebones "Hello, CodeRelay" deploy succeeds with all environment variables set.

### Exit criteria

- A user can register as an interviewer, log in, and see an empty dashboard shell, on the deployed Vercel URL, with the database live on Supabase.

# 3. Phase 1 — Session Creation & Dashboard

Goal: an interviewer can create a session, see it on the dashboard, and generate a working candidate join link — without the editor or execution existing yet.

- Seed the built-in problem library (20–30 problems) via a Prisma seed script.

- Build the Create Session form: title, problem picker (built-in/custom/freeform), language default, optional scheduled time.

- On submit, create the Session row (Scheduled), generate and store a unique joinToken, and show the confirmation screen with a copyable link.

- Build the Dashboard: Upcoming / Active / Past sections, session cards, quick actions (Copy Link, Start).

- Build the Problem Library screens: browse built-ins by difficulty/tag, create/edit custom problems.

### Exit criteria

- An interviewer can create a session end-to-end and see it correctly categorized on the dashboard; the join link resolves to a placeholder "session room coming soon" page.

# 4. Phase 2 — Join Flow & Session Room Shells

Goal: both roles can reach a session room, correctly shelled per role, with the Scheduled → Active → Ended state machine wired end-to-end (still without the editor's realtime sync).

- Build /join/[token]: token validation, redirect-through-auth for unregistered candidates, redirect back into the session on success.

- Build the two Session Room shells (interviewer / candidate) as separate component trees sharing only the editor and output components (per the UI/UX Brief's layout constraint).

- Wire the state machine: Start (Scheduled → Active), End (Active → Ended, with confirm dialog and joinTokenValid flip).

- Build the waiting state (candidate joined before interviewer starts) and the ended state (session locked).

### Exit criteria

- Two browser sessions (one interviewer, one candidate) can go from link-share to both being inside a session room, with Start/End correctly gating access, before any code is shared between them.

# 5. Phase 3 — Realtime Editor Sync

Goal: the hardest and most differentiating piece. Both participants see the same code and cursors in real time.

- Integrate Monaco into both shells; apply the correct starter template on session load based on the session's language.

- Set up a Supabase Realtime Broadcast channel per session (session:{id}:editor); wire code:update events with 50ms client-side debounce.

- Implement remote cursor rendering: broadcast cursor:move, render a labeled caret for the other participant.

- Implement the 30-second CodeSnapshot fallback save, independent of the Broadcast channel.

- Implement reconnect handling: re-subscribe, refetch the latest snapshot, and show the non-blocking reconnecting indicator during gaps.

- Implement interviewer editor lock/unlock and language change (with template reset), broadcast to the candidate.

### Exit criteria

- Typing in one browser tab appears near-instantly in a second tab logged in as the other role; killing and restoring network on one tab recovers cleanly without losing more than ~30 seconds of code.

# 6. Phase 4 — Code Execution

Goal: real code execution via Judge0, fully logged.

- Build POST /api/execute: validate payload, map language to Judge0's language ID, submit, poll to completion.

- Wire the output panel: idle / success / error / execution-failure states as specified in the UI/UX Brief.

- Add the custom stdin field and thread it through to the Judge0 submission.

- Log every run to RunHistory; render the chronological, expandable run history list in the output panel.

### Exit criteria

- A candidate can write code in any of the eight supported languages, run it with custom input, and see accurate stdout/stderr/time/memory — with every run persisted and visible to the interviewer.

# 7. Phase 5 — Communication & Review Tools

Goal: everything an interviewer needs to evaluate live, beyond just watching the candidate type.

- Build session chat via Supabase Realtime Postgres Changes on ChatMessage, shared shell component with role-based styling only (no functional difference).

- Build the interviewer-only private notepad (InterviewerNote), autosaving, rendered only in the interviewer shell.

- Build inline comments: gutter markers on a selected line range, popover thread, candidate reply support.

### Exit criteria

- An interviewer can chat, take private notes, and leave a line-anchored comment the candidate can see and reply to — with notes verifiably absent from any candidate-reachable network response.

# 8. Phase 6 — Scoring & Reporting

Goal: close the loop from a live session to a permanent, shareable artifact.

- Build the scoring form (four criteria, live-computed overall, feedback field), triggered automatically on End Session.

- Build the report assembly: gather final snapshot, full run history, comments, and score into a persisted SessionReport payload.

- Build the on-screen report view, structured per the UI/UX Brief's fixed section order.

- Implement server-side PDF generation and Supabase Storage upload; wire the Download PDF action.

- Wire candidate-facing "My Sessions": list + read-only final code view, explicitly excluding score/notes/comments.

### Exit criteria

- Ending a session reliably produces a downloadable PDF report and a permanent dashboard entry, and a candidate can see their own past code without ever glimpsing a score.

# 9. Phase 7 — Polish & Hardening

- Pass over every error/edge-case path listed in the App Flow doc's section 7 and confirm each has an intentional UI, not a default framework error page.

- Accessibility pass: color-plus-label on all status indicators, keyboard reachability for interviewer controls, responsive breakdown at tablet width.

- Security pass: confirm RLS policies match the access-rules table in the Backend Schema doc; attempt to fetch another session's data with a manipulated ID and confirm it's rejected at both the API and RLS layers.

- Run the full canonical end-to-end sequence (App Flow section 6) start to finish, twice, with two real people if possible, timing each step against the PRD's success metrics.

### Exit criteria

- The full mock-interview flow completes without a manual database fix, and the app is comfortable to demo live in an interview about the project itself.

# 10. Post-v1 Candidates

Not scheduled into a phase — pick up only after Phase 7's exit criteria are met, in rough order of portfolio value versus effort:

- Playback Mode — replays CodeSnapshot history chronologically; the append-only snapshot model already supports this with no schema change.

- Session Timer — interviewer-set countdown, visible to both, 5-minute alert.

- Whiteboard Mode — freehand canvas over a second Broadcast channel, for system-design questions.

- WebRTC video/audio — genuinely optional; only worth it if the project is being extended well beyond portfolio scope.

# 11. Milestone Summary

| Phase | Deliverable | Key risk it retires |
| --- | --- | --- |
| 0 | Auth + DB + deploy pipeline live | Infra/config surprises happen early, not at the end |
| 1 | Session creation + dashboard | Confirms the data model holds up against real UI needs |
| 2 | Join flow + role-correct shells | Confirms role separation before any realtime complexity is added |
| 3 | Realtime editor sync | The single highest-risk, highest-payoff feature — proven before execution is layered on |
| 4 | Judge0 execution | Validates the external dependency and its failure modes early |
| 5 | Chat, notes, comments | Confirms the notes/score privacy boundary under real network inspection |
| 6 | Scoring + report + PDF | Closes the full product loop end-to-end |
| 7 | Polish + hardening | De-risks the live demo / interview-about-this-project scenario |